PROJECT PROPOSAL

VTU Data, Airtime & Cable Reselling Mobile App

A Wallet-Based Reselling Platform for the Nigerian Market

⏳  This proposal is valid for 30 days from the date of issue. Prices and timelines are subject to change if work does not commence within this period.

PREPARED FOR

Client / Business Owner

PREPARED BY

Abdurrahman Alhassan

Software Developer

July 2026

# 1. Introduction

This proposal outlines a plan to design and build a mobile application that allows end users to buy airtime, data, and cable TV subscriptions through a wallet-based system. The app is aimed at the Nigerian VTU (Virtual Top-Up) resale market — a proven, high-demand business model.

The project is structured in three phases to keep upfront cost manageable while giving a clear path to a fully-featured platform as the business grows.

# 2. About the Developer

Abdurrahman Alhassan is a software developer specializing in mobile app development with Flutter, backend systems, and third-party API integrations, including payment gateways and financial/wallet-based systems relevant to this project.

# 3. Project Objective

- Deliver a working mobile app (Android) that lets users fund a wallet and purchase airtime, data, and cable TV subscriptions

- Build a system with a reliable transaction ledger, so every wallet movement is tracked and auditable

- Launch with a scope that lets the business start earning quickly, with a clear roadmap to expand

# 4. Phase 1 — Core Build

## Features Included

- Signup / login with phone number + OTP verification

- Wallet funding via one payment gateway (Paystack or Flutterwave)

- Buy airtime — MTN, Airtel, Glo, 9mobile

- Buy data — MTN, Airtel, Glo, 9mobile

- Cable TV subscriptions — DSTV, GOTV, Startimes

- Transaction history with digital receipts

- Push notifications on transaction status

- Admin dashboard — view users/transactions, manually resolve pending transactions, set pricing/margins

- Android app

## Also Included in Phase 1 Price

- Hosting — first 12 months

- Domain name + SSL — first 12 months

- Maintenance — bug fixes and stability patches, first 12 months

## Phase 1 Investment

| Item | Amount (₦) |
| --- | --- |
| Backend development (wallet, ledger, provider & payment integration) | 195,000 |
| Mobile app development (Flutter, Android) | 130,000 |
| UI/UX implementation | 30,000 |
| Testing & integration debugging | 40,000 |
| Hosting — 12 months | 40,000 |
| Domain + SSL — 12 months | 15,000 |
| Maintenance — 12 months | 50,000 |
| TOTAL PHASE 1 | ₦500,000 |

After month 12, hosting, domain renewal, and continued maintenance become a separate, ongoing cost — estimated ₦105,000–₦185,000/year — to be agreed on closer to renewal.

# 5. Phase 2 — Feature Expansion

Built once Phase 1 is live and generating revenue. Priced and scoped separately when the client is ready to proceed.

- Electricity bill payments

- Exam pins — WAEC, NECO, JAMB, NABTEB

- Referral / agent reseller tiers with custom pricing

- Second payment gateway for redundancy

- Expanded admin dashboard — analytics, dispute resolution workflow

| Item | Indicative Range (₦) |
| --- | --- |
| Electricity + exam pins integration | 250,000 – 450,000 |
| Referral/agent tier system | 150,000 – 300,000 |
| Second payment gateway | 80,000 – 150,000 |
| Admin analytics + dispute tooling | 150,000 – 300,000 |

# 6. Phase 3 — Withdrawal to Bank Account

Allows users to withdraw their wallet balance to a linked bank account via a payout API. Scoped as its own mini-project given the additional KYC, fraud-monitoring, and compliance work involved.

| Item | Indicative Range (₦) |
| --- | --- |
| Withdrawal flow + payout API + KYC + fraud checks | 300,000 – 600,000 |

# 7. What's Needed From the Client

A detailed requirements checklist has been shared separately. In summary, the client is responsible for:

- Creating accounts: VTU provider, payment gateway, SMS/OTP provider, Google Play Developer, business bank account

- Working capital — funding the VTU provider wallet (this is separate from the development cost)

- Branding assets — logo, app name, colors, Terms & Privacy Policy text, support contact details

- Key decisions — chosen provider/gateway, pricing/margins, funding limits

- Timely feedback and sign-off at each milestone

# 8. Estimated Timeline (Phase 1)

| Milestone | Estimate |
| --- | --- |
| Setup, account/API access from client, UI/UX finalization | Week 1 |
| Backend development + provider integration | Weeks 2–4 |
| Mobile app development | Weeks 3–5 |
| Testing (sandbox + live small-scale) | Week 6 |
| Launch | Week 6–7 |

Timeline assumes client-side accounts and assets are provided promptly per Section 7 — delays on the client's side will shift these dates.

# 9. Terms

- Payment structure: to be agreed (recommend a split — e.g. 50% upfront, 50% on delivery)

- Revisions: 2 rounds of revisions included in Phase 1; additional changes outside agreed scope billed separately

- Phase 2 and Phase 3 are optional future engagements, not obligations — pricing confirmed at the time the client is ready to proceed

- Client working capital (VTU wallet funding, bank settlement account) remains the client's funds at all times — developer does not hold or manage this capital

⏳  This proposal is valid for 30 days from the date of issue. Prices and timelines are subject to change if work does not commence within this period.

# 10. Acceptance

By signing below, both parties agree to proceed with Phase 1 of this proposal as outlined.

| Developer: Abdurrahman Alhassan | Client: _______________________ |
| --- | --- |
| Signature: _______________________ | Signature: _______________________ |
| Date: _______________________ | Date: _______________________ |